# CardiacID: Watch-iPhone Integration & EntraID Implementation Plan

# CardiacID: Watch-iPhone Integration & EntraID Implementation Plan

## Context

CardiacID needs reliable Watch-iPhone communication for enrollment sync, token sharing, biometric fallback, and enterprise access control. The Watch owns biometric truth (ECG/PPG sensors), while the iPhone owns identity truth (MSAL/EntraID). This plan implements 6 priorities to connect these systems and integrate with EntraID, door locks, computers, and legacy auth.

## Priority 1: Reliable Token Relay via transferUserInfo

Goal: Ensure EntraID tokens reliably reach the Watch even when it’s backgrounded or temporarily unreachable.

### Files Modified

1a. Watch WatchConnectivityService — CardiacID Watch App/Services/WatchConnectivityService.swift - Add didReceiveUserInfo delegate method (currently missing — transferUserInfo payloads are silently dropped) - Add "token_relay" case in handleiOSMessage() to store received token in SecureCredentialManager - Add "enrollment_sync" case to validate enrollment data from iPhone

1b. iOS WatchConnectivityService — CardiacID/Services/WatchConnectivityService.swift - Add pushTokenToWatch(accessToken:refreshToken:expiresAt:userId:displayName:) method using transferUserInfo() as primary (queued, guaranteed delivery) with sendMessage() as fast-path when reachable - Add pushEnrollmentValidation(userId:templateHash:enrollmentStatus:) to confirm enrollment sync

1c. EntraIDAuthClient — CardiacID/Services/EntraIDAuthClient.swift - After successful signIn() (line ~397, after .authenticationSucceeded notification), call WatchConnectivityService.shared.pushTokenToWatch() to proactively relay the fresh token - After successful signInSilently() (line ~518), also push refreshed token

1d. Verify Watch target membership — Ensure SecureCredentialManager.swift is in the Watch App target (it has #if os(watchOS) code already)

### Enrollment Sync Enhancement

- After Watch completes 3-ECG enrollment, it sends enrollment_complete (already exists)

- iPhone receives it, validates against Supabase users table, and sends back enrollment_sync confirmation with user record ID

- Watch stores the confirmed user ID alongside its local template

- This ensures both sides agree the enrollment is valid

## Priority 2: Hybrid Token Strategy (Option C) + Watch BLE/NFC Direct

Goal: Three-tier auth: (A) iPhone broker, (B) Device Code Flow when iPhone unreachable, (C) Watch presents cached token via BLE to access points.

### New File

2a. DeviceCodeFlowService — CardiacID Watch App/Services/DeviceCodeFlowService.swift (NEW) - OAuth 2.0 Device Authorization Grant (RFC 8628) using raw URLSession (MSAL unavailable on watchOS) - Endpoints: - POST https://login.microsoftonline.com/71fec99d-2fb1-4c59-b8a0-32d27906433f/oauth2/v2.0/devicecode - POST https://login.microsoftonline.com/71fec99d-2fb1-4c59-b8a0-32d27906433f/oauth2/v2.0/token - Published state: userCode, verificationURI, flowState (idle/displayingCode/polling/authenticated/expired) - requestDeviceCode() async — gets user_code + verification_uri - startPolling() — polls token endpoint at server-specified interval - Handles: authorization_pending, slow_down, expired_token responses - On success: stores tokens in SecureCredentialManager

### Files Modified

2b. Watch MenuView — CardiacID Watch App/Views/MenuView.swift - Add “Sign In Independently” option when iPhone is unreachable - Shows Device Code Flow UI: user_code displayed prominently, instruction to visit microsoft.com/devicelogin

2c. Watch authentication flow integration - Check WatchConnectivityService.shared.isConnected → use iPhone broker (Path A) - Else check SecureCredentialManager.shared.exists(forKey: .entraIDAccessToken) → use cached token (Path C) - Else trigger Device Code Flow (Path B)

2d. Watch BLE token presentation — Enhance Watch WatchConnectivityService to allow BLE-based credential presentation to door readers - Watch reads challenge from NFC door reader tag (watchOS 6+ supports NFCNDEFReaderSession for reading) - Watch responds with signed assertion via BLE (using existing CoreBluetooth patterns from BluetoothDoorLockService)

NFC Limitation Note: Apple Watch can READ NFC tags but cannot emulate NFC cards (no Host Card Emulation). For door access, the flow is: Watch reads NFC challenge tag → Watch responds via BLE with signed token. For NFC card emulation scenarios, the iPhone must be used instead.

### Azure Portal Prerequisite

- In the CardiacID_0_8 app registration: Authentication > Advanced settings > Set Allow public client flows to Yes (required for Device Code Flow)

## Priority 3: Biometric Fallback Chain

Goal: Deterministic fallback: HeartID (Watch) → Face ID/Touch ID (iPhone) → FIDO2 Passkey → EntraID Interactive.

### New File

3a. BiometricFallbackChainService — CardiacID/Services/BiometricFallbackChainService.swift (NEW) - @MainActor singleton orchestrating the 4-step fallback chain - authenticate() async -> FallbackAuthResult — executes chain in order - Each step: attempt auth → on failure, log event + move to next - Published state: currentMethod, isAuthenticating, fallbackHistory - Uses existing services: - WatchConnectivityService.shared.liveBiometricConfidence for HeartID check (threshold: 0.70) - PasswordlessAuthService.authenticateBiometric() for Face ID/Touch ID - PasskeyService.shared.authenticate(challenge:) for FIDO2 - EntraIDAuthClient.shared.signIn() for interactive EntraID - Logs every fallback event to Supabase auth_events table

### Files Modified

3b. PasswordlessAuthService — CardiacID/Services/PasswordlessAuthService.swift - Change authenticateBiometric() from private to internal (line 275) so the fallback chain can call it

3c. iOS WatchConnectivityService — CardiacID/Services/WatchConnectivityService.swift - In handleBiometricDataResponse(), when confidence < 0.70 or authenticated == false, post HeartIDFallbackRequired notification - The fallback chain service listens for this notification to auto-trigger

3d. AuthEvent model — Add fallbackTriggered and heartIDFailed event types if not already present

3e. Supabase logging — Add logAuthEvent() method to AppSupabaseClient for writing to auth_events table

## Priority 4: Access Control — All Systems

### 4A: Door Locks (EntraID Group → Door Permissions)

New File: AccessControlService — CardiacID/Services/AccessControlService.swift (NEW) - syncPermissions() async — calls MicrosoftGraphClient.getUserGroups(), maps groups to door/resource permissions - hasAccess(to resourceId:) -> Bool — checks cached permissions - DoorPermission model: door ID, group ID, group name, access level - Local caching in UserDefaults for offline operation - loadCachedPermissions() — hydrates from cache on launch

Modified: BluetoothDoorLockService — CardiacID/Services/Biometric/BluetoothDoorLockService.swift - Add AccessControlService.shared.hasAccess(to:) check before unlock operations - On unlock attempt: verify HeartID confidence + EntraID group permission

### 4B: Computer Access (FIDO2/Passkey)

- Already implemented via PasskeyService (iOS) and WatchFIDO2Service (Watch)

- For Windows: use FIDO2 security keys (Windows Hello Companion Device Framework is DEPRECATED since Windows 10 v2004)

- For Mac: the existing passkey flow works with Safari/system passkey prompts

- No new code needed — existing FIDO2 infrastructure covers this

### 4C: File Access (Conditional Access + Token Claims)

- Enforced via Entra ID Conditional Access policies (Azure portal config)

- Existing MSAL token already carries group membership claims

- Downstream services (SharePoint, OneDrive, custom apps) enforce access based on token claims

- No new code needed — this is an Azure portal configuration (documented in Priority 6)

### 4D: Legacy Systems (RADIUS/LDAP/Kerberos)

New File: RADIUSBridgeService — CardiacID/Services/RADIUSBridgeService.swift (NEW) - Lightweight service that validates CardiacID tokens against RADIUS authentication requests - Designed to work with Azure MFA NPS Extension (still supported, no deprecation timeline) - validateTokenForRADIUS(accessToken:) async -> RADIUSAuthResult — validates token + biometric confidence - Configuration for NPS Extension connection parameters - Fallback documentation for when NPS Extension is insufficient

## Priority 5: Architecture Confirmation

Confirmed. No code changes needed.

- Watch owns biometrics (HeartIDService → ECG/PPG)

- iPhone owns identity (EntraIDAuthClient → MSAL/OAuth)

- transferUserInfo for reliable token relay

- Watch caches tokens for offline via SecureCredentialManager (AES-256-GCM)

- Biometric fallback chain on iPhone when HeartID insufficient

## Priority 6: EntraID Registration — Complete Guide + Code

### What Will Be Built in Code

6a. OIDC Discovery Endpoint — Supabase Edge Function serving the .well-known/openid-configuration endpoint required for EAM registration.

New files in supabase/functions/: - oidc-discovery/index.ts — Serves /.well-known/openid-configuration with CardiacID OIDC metadata (issuer, authorization_endpoint, token_endpoint, jwks_uri, supported scopes/claims) - oidc-jwks/index.ts — Serves the JWKS endpoint with CardiacID’s public signing keys (P-256 ECDSA, matching the FIDO2 key format already used in WatchFIDO2Service) - oidc-token/index.ts — Token endpoint that validates CardiacID biometric assertions and issues signed id_tokens with biometric confidence claims - oidc-authorize/index.ts — Authorization endpoint that initiates the CardiacID biometric verification flow

These Edge Functions make CardiacID a conformant OIDC identity provider that Entra ID can call during EAM authentication.

### Azure Portal Configuration Steps (Current as of Feb 2026)

Step 1: External Authentication Method (EAM) — Public Preview, GA planned end of March 2026

Prerequisites: Microsoft Entra ID P1 license

- Sign in to Microsoft Entra admin center as Authentication Policy Administrator

- Navigate: Protection > Authentication methods > Policies

- Click Add external method (Preview)

- Configure:

  - Name: CardiacID Biometric (cannot be changed after creation)

  - Client ID: Identifier from your CardiacID backend (used by Entra to identify itself to your provider)

  - Discovery Endpoint: https://your-cardiacid-backend/.well-known/openid-configuration

  - App ID: Multitenant app registration ID for your CardiacID OIDC provider

- Click Grant Admin Consent — sign in with Privileged Role Administrator and accept

- Toggle Enable and Save

- Note: Maximum 6 EAMs per tenant. kid in JWT header must be base64-encoded.

Step 2: Custom Authentication Strength

- Navigate: Protection > Authentication methods > Authentication strengths

- Click New authentication strength

- Configure:

  - Name: CardiacID Required

  - Methods: Select CardiacID Biometric (EAM from Step 1)

  - Optionally add FIDO2 security keys as fallback

- Review and Create

Step 3: Conditional Access Policy

- Navigate: Protection > Conditional Access > Policies > New policy

- Configure:

  - Name: Require CardiacID for Sensitive Resources

  - Users: Select target users/groups

  - Target resources: Select apps (SharePoint, custom apps, etc.)

  - Conditions: Configure network/device conditions as needed

  - Grant: Select Require authentication strength > choose CardiacID Required

- Set policy to On and Save

- Note: Cannot combine “Require MFA” and “Require authentication strength” in same policy

Step 4: Enable FIDO2 Security Keys

- Navigate: Protection > Authentication methods > FIDO2 security key

- Toggle Enable to Yes

- Target: All users or specific groups

- Under Configure: Set key restrictions if needed (by AAGUID)

- Save

Step 5: Device Code Flow (for Watch standalone auth)

- Navigate: App registrations > select CardiacID_0_8

- Go to Authentication > Advanced settings

- Set Allow public client flows to Yes

- Save

- WARNING: Consider creating a Conditional Access policy to BLOCK device code flow for all apps EXCEPT CardiacID, to prevent device code phishing attacks

Step 6: Entra Verified ID (GA since Aug 2022, FaceCheck GA since Aug 2024)

- Navigate: Verified ID > Setup (or use Quick Setup for one-click onboarding)

- Create credential type: CardiacID Biometric Verification

- Configure issuance using idTokenHint attestation flow:

  - CardiacID app captures biometric → verifies → passes claims to issuance service

  - Issuance service calls Verified ID Request Service API → issues credential

- For verification: use Presentation API at access points

Step 7: NPS Extension for RADIUS Bridge (Still Supported)

- Install NPS Extension on your RADIUS server (Windows Server)

- Run AzureMfaNpsExtnConfigSetup.ps1 to configure

- NPS Extension bridges RADIUS requests to cloud Entra MFA

- Users must be registered for Entra MFA beforehand

- Limitation: Does NOT support Conditional Access policies — all RADIUS requests require MFA

- For modern replacement: Migrate to Microsoft Entra Private Access (Zero Trust Network Access)

### Key Dates

| Date | Event |
| --- | --- |
| Sep 30, 2025 | Legacy MFA/SSPR policy management ended |
| End of Mar 2026 | EAM planned GA |
| Mar-Jun 2026 | Improved CA enforcement rollout |
| Oct 1, 2026 | MFA mandatory for all Azure portal access |

### Windows Hello Note

Windows Hello Companion Device Framework is DEPRECATED since Windows 10 v2004 (May 2020). Use FIDO2/Passkeys instead — the existing PasskeyService and WatchFIDO2Service in CardiacID already implement this.

## Implementation Order

P1 (Token Relay) ──> P2 (Hybrid + Device Code) ──> P3 (Fallback Chain) ──> P4 (Access Control)
                                                                              |
P5 (Confirmed)                                                    P6 (EntraID Guide)

## New Files (8)

| File | Target | Purpose |
| --- | --- | --- |
| CardiacID Watch App/Services/DeviceCodeFlowService.swift | watchOS | OAuth Device Code Flow |
| CardiacID/Services/BiometricFallbackChainService.swift | iOS | Fallback chain orchestrator |
| CardiacID/Services/AccessControlService.swift | iOS | Group→permission mapping + cache |
| CardiacID/Services/RADIUSBridgeService.swift | iOS | RADIUS token validation bridge |
| supabase/functions/oidc-discovery/index.ts | Supabase | OIDC discovery endpoint for EAM |
| supabase/functions/oidc-jwks/index.ts | Supabase | JWKS public key endpoint |
| supabase/functions/oidc-token/index.ts | Supabase | Token issuance endpoint |
| supabase/functions/oidc-authorize/index.ts | Supabase | Authorization endpoint |

## Modified Files (7)

| File | Key Changes |
| --- | --- |
| CardiacID Watch App/Services/WatchConnectivityService.swift | Add didReceiveUserInfo, token_relay handler, enrollment_sync handler |
| CardiacID/Services/WatchConnectivityService.swift | Add pushTokenToWatch(), pushEnrollmentValidation(), low-confidence fallback notification |
| CardiacID/Services/EntraIDAuthClient.swift | Call pushTokenToWatch() after signIn/signInSilently |
| CardiacID/Services/PasswordlessAuthService.swift | Make authenticateBiometric() internal |
| CardiacID Watch App/Views/MenuView.swift | Add Device Code Flow UI entry |
| CardiacID/Services/Biometric/BluetoothDoorLockService.swift | Add access control check before unlock |
| CardiacID/Services/AppSupabaseClient.swift | Add logAuthEvent() for audit trail |

## Verification

- Token Relay: Sign in on iPhone → verify token arrives on Watch (foreground + background)

- Device Code Flow: Disconnect iPhone → trigger Device Code on Watch → complete auth on browser → verify token stored

- Fallback Chain: Simulate low HeartID confidence → verify Face ID triggers → verify Supabase audit log

- Door Access: Sync permissions from Graph API → verify unlock gated by group membership

- Enrollment Sync: Complete Watch enrollment → verify iPhone receives + validates → verify both sides have matching user ID